# One-Page Decision Document

## Decision Title

Choose backend architecture for the next 12 months

## 1. Problem

We need to decide the backend architecture for the product as we expect growth in users and features.

The current monolith is becoming harder to manage, and future scalability is uncertain.

## 2. Options Considered

Option A: Keep current monolith and refactor gradually

Option B: Modular Monolith (clear domain boundaries)

Option C: Microservices architecture

## 3. Trade-offs

Option A: Fast, low cost, but long-term risk and slower feature development later.

Option B: Moderate speed and cost, good balance between scalability and simplicity.

Option C: High complexity and cost, slower initial delivery, future scalability benefits.

## 4. Decision

We choose Option B: Modular Monolith.

Reason: It balances speed and future scalability without adding operational complexity too early.

## 5. Risks & Mitigation

Risk: Poor module boundaries could recreate a messy monolith.

Mitigation: Enforce strict domain ownership and module boundaries with code reviews.

## 6. Review Trigger

Revisit this decision if daily active users exceed 100k or if deployment frequency drops below once per day.